Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02 October 2026 |
| --- | --- |
| Team ID | SWTID-2026-5976 |
| Project Name | AI StudyBuddy API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create the AI StudyBuddy API product backlog and sprint schedule.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Authentication | USN-1 | Implement registration, login and token-based authentication | 5 | High |  |
| Sprint-1 | Study Plan | USN-2 | Create CRUD APIs for personalized study plans | 5 | High |  |
| Sprint-2 | AI Assistance | USN-3 | Integrate AI explanation and summary endpoints | 5 | High |  |
| Sprint-2 | Quiz | USN-4 | Implement AI quiz generation and answer submission APIs | 5 | High |  |
| Sprint-3 | Progress | USN-5 | Store scores and expose learner progress APIs | 4 | High |  |
| Sprint-3 | Revision | USN-6 | Generate flashcards from topics or notes | 4 | Medium |  |
| Sprint-4 | API Operations | USN-7 | Add rate limiting, monitoring, documentation and deployment hardening | 4 | Medium |  |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 05 Oct 2026 | 10 Oct 2026 |  |  |
| Sprint-2 | 10 | 6 Days | 12 Oct 2026 | 17 Oct 2026 |  |  |
| Sprint-3 | 8 | 6 Days | 19 Oct 2026 | 24 Oct 2026 |  |  |
| Sprint-4 | 4 | 6 Days | 26 Oct 2026 | 31 Oct 2026 |  |  |

Velocity:

For AI StudyBuddy API planning, assume a 6-day sprint with a target velocity of 20 story points per sprint. Use completed points to calculate actual team velocity for subsequent planning.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts